## Slide 1
12’ Widith Restriction!

## Slide 2
Handicap Parking
Street Parking

## Slide 3
Central
Highland
Detour to S. Pierre St.

## Slide 4
1C Phase Switch
Traffic Switch on Saturday June 28th
Pedestrian Traffic to remain as is
Federal Building access to remain as is
Vehicle access to Federal Building, Post Office, Corner Station to remain as is

## Slide 5
June 28th
Gravel being installed front of Fed Building
Gravel and concrete going in between Capitol and Pleasant
Water and storm drain being installed between Capitol and Prospect
Monday June 30th, surfacing to be installed in center of Sioux Avenue

## Slide 6
Project Website:
https://www.morris-inc.com/euclid-avenue-reconstruction-project/
Social Media:
https://www.facebook.com/morrisincpierre
https://www.instagram.com/morrisincsd/
Weekly Meeting:
Weekly Meetings to be held at AGC Building at 300 E Capitol Ave, Suite 1. Enter through side door on S. Highland Street.
Time: 11:00 AM
Day: Wednesdays
Project Website:

## Slide 7
Text Notifications:
For updates on major traffic changes during the project, subscribe to a free text-in service. To subscribe, text “EUCLID" to 605-566-4041. Subscribers can unsubscribe at any time.
Project Website:
https://dot.sd.gov/euclid
SD511 Traveler Information:
For the latest on road and weather conditions, road closures, construction work zones, commercial vehicle restrictions, and traffic incidents, please visit https://sd511.org or dial 511.
Social Media:
https://www.facebook.com/southdakotadot
https://x.com/SouthDakotaDOT
https://www.instagram.com/southdakotadot
https://www.linkedin.com/company/southdakotadot

## Slide 8: THANK YOU