**NH-CR 0014(185)229/COP Utilities**

**Euclid Avenue Reconstruction**

**Weekly Contractor Meeting Agenda – 6/25/2025**

**AGC Building**

**300 E. Capitol AVE**

**Pierre SD, 57501**

**Prior Week Review**

1. Work Review:

* Completed Tasks:
  + Phase 1B
    - Concrete installed
    - Water main tested and passed
    - Fed Bldg compete with sidewalk
  + Phase 2A
    - Gravel Install
  + Phase 2B
    - Storm drain installed

1. Traffic Control Review:

* Phase 1B
* Phase 2A/2B

1. Safety Review:

* Safety Concerns**?**

1. Two Week Look Ahead2 Week Schedule:

* Phase 1B
  + Switch to phase 1C Saturday June 28th
  + Completion of storm drain
  + Electrical installation
    - Muth Update
  + Gravel installation
* Phase 2A
  + Gravel installation
  + Concrete forming
  + Electrical

1. Subcontractor:

* Muth- Sioux Ave
* Capitol Concrete

1. Utility Relocation:

* Updates from COP
* Any other updates

1. Possible Issues Discuss: Opening of Sioux Ave
2. Utility Interruptions Planned: None
3. Traffic Control:

* Phase switch coming up from 1B to 1C
* Phase switch to open Sioux Ave

**SAFETY:**

**QUESTIONS/COMMENTS:**