**NH-CR 0014(185)229/COP Utilities**

**Euclid Avenue Reconstruction**

**Weekly Contractor Meeting Agenda – 9/17/2025**

**AGC Building**

**300 E. Capitol AVE**

**Pierre SD, 57501**

**Prior Week Review**

* Work Review:
* Completed Tasks:
	+ Phase 1D
		- Storm Drain
		- Water main/service
	+ Phase 2B
	+ Phase 2C
		- Undercut
		- Storm Drain Laterals
* Wynoka
	+ Trees removed
	+ Sprinklers blown out and surveyed
	+ Pipe install
* Traffic Control Review:
* All Phase
* Safety Review:
* Safety Concerns**?**
* Two Week Look Ahead2 Week Schedule:
* Phase 1D/E
	+ Water completed by 9/24
	+ Storm drain completed by 10/03
	+ Water service and sanitary service to The Crossing
* Phase 2B
	+ Electrical
	+ Asphalt paving 9/24
		- * + Phase 2C

Utility Relocation

Asphalt Paving 9/24

* Utility Relocation:
* Updates from COP/Terratech
* Any other updates
* Wynoka
	+ Set junction box
	+ Aware how much pipe will be visible?
* Traffic Control
	+ Muth to update pedestrian heads night of the 17th
* Possible Issues, Discuss:
	+ Weather

**SAFETY:**

Reminder- Keep safety as top priority. This includes housekeeping, safe equipment operation and making sure pedestrians have a safe route.

**QUESTIONS/COMMENTS:**