**NH-CR 0014(185)229/COP Utilities**

**Euclid Avenue Reconstruction**

**Weekly Contractor Meeting Agenda – 9/10/2025**

**AGC Building**

**300 E. Capitol AVE**

**Pierre SD, 57501**

**Prior Week Review**

* Work Review:
* Completed Tasks:
  + Phase 1D
    - Sanitary complete
    - Water to Pleasant
  + Phase 2B
    - Sidewalks and fillets
  + Phase 2C
    - Storm drain to Broadway
* Traffic Control Review:
* All Phase
* Safety Review:
* Safety Concerns**?**
* Two Week Look Ahead2 Week Schedule:
* Phase 1D/E
  + Water line install from Euclid to Rowan Tree scheduled to be completed by 9/12
  + Storm drain install to pleasant intersection
  + Water service and sanitary service to The Crossing
* Phase 2B
  + Sidewalk
  + Electrical
    - * + Phase 2C

Utility Relocation

Storm drain

* Utility Relocation:
* Updates from COP/Terratech
* Any other updates
* Possible Issues Discuss:
  + Electrical
  + Additional work/storm drain
* Traffic Control:

**SAFETY:**

Reminder- Keep safety as top priority. This includes housekeeping, safe equipment operation and making sure pedestrians have a safe route.

**QUESTIONS/COMMENTS:**