**NH-CR 0014(185)229/COP Utilities**

**Euclid Avenue Reconstruction**

**Weekly Contractor Meeting Agenda – 9/10/2025**

**AGC Building**

**300 E. Capitol AVE**

**Pierre SD, 57501**

**Prior Week Review**

* Work Review:
* Completed Tasks:
	+ Phase 1D
		- Sanitary complete
		- Water to Pleasant
	+ Phase 2B
		- Sidewalks and fillets
	+ Phase 2C
		- Storm drain to Broadway
* Traffic Control Review:
* All Phase
* Safety Review:
* Safety Concerns**?**
* Two Week Look Ahead2 Week Schedule:
* Phase 1D/E
	+ Water line install from Euclid to Rowan Tree scheduled to be completed by 9/12
	+ Storm drain install to pleasant intersection
	+ Water service and sanitary service to The Crossing
* Phase 2B
	+ Sidewalk
	+ Electrical
		- * + Phase 2C

Utility Relocation

Storm drain

* Utility Relocation:
* Updates from COP/Terratech
* Any other updates
* Possible Issues Discuss:
	+ Electrical
	+ Additional work/storm drain
* Traffic Control:

**SAFETY:**

Reminder- Keep safety as top priority. This includes housekeeping, safe equipment operation and making sure pedestrians have a safe route.

**QUESTIONS/COMMENTS:**